RELINK / ZEUS Phone-First Vision + Voice Listing Experience Detailed Scope of Work Mobile camera as the Omi Glass input · Mobile microphone as the Omi pendant input Zeus deployed as a private microservice inside Pillar 9

| PREPARED FOR | Shane Griffin, Riz Mawani and Pillar 9 stakeholders |
| --- | --- |
| PREPARED BY | Relink |
| WORKING PRODUCT | Zeus for Pillar 9 |
| CONTEXT | August 27 discussion and September 2 technical discussion package |
| VERSION | 1.0 · 2026-08-29 |

CONFIDENTIAL · DISCUSSION AND IMPLEMENTATION SCOPE

SECTION 00

# Document map

A decision-ready SOW followed by implementation and acceptance detail.

| PRODUCT AND ARCHITECTURE | DELIVERY AND GOVERNANCE |
| --- | --- |
| 01 · Executive alignment | 14 · Data model and auditability |
| 02 · Recovered project decisions | 15 · Security, privacy and consent |
| 03 · Objectives and success outcomes | 16 · Agent validation workflow |
| 04 · Omi-to-phone capability mapping | 17 · Real-world accuracy plan |
| 05 · End-to-end realtor experience | 18 · Delivery work packages |
| 06 · Phone camera and live overlay | 19 · Timeline and release gates |
| 07 · Phone microphone and voice | 20 · Roles and governance |
| 08 · Vision and property recognition | 21 · Acceptance criteria |
| 09 · Zeus listing intelligence | 22 · Assumptions, exclusions and risks |
| 10 · Confidence, conflicts and Ask Next | 23 · Commercial and operating model |
| 11 · Solution architecture | 24 · September 2 decision checklist |
| 12 · Zeus Core microservice | A–C · Events, fields, scenarios and sources |
| 13 · Pillar 9 / Matrix / OneRLS |  |

IMMEDIATE PRIORITY Deliver the phone-first Relink Vision + Voice listing experience and run Zeus inside Pillar 9. Omi Glass remains a later interchangeable hardware source, not a dependency for the phone release.

SECTION 01

# Executive alignment

One app turns the phone into the initial camera, display and pendant experience.

SCOPE DECISION Zeus will be an embeddable mobile module and a private Pillar 9 microservice—not a standalone SaaS application. The realtor uses the phone camera and microphone during a deliberate property walkthrough; Zeus creates a reviewable draft and never auto-publishes.

Relink will deliver a phone-first listing experience that reproduces the useful software behavior of Omi Glass and the Omi pendant in one mobile application. The rear camera becomes the visual sensor, the mobile screen becomes the live display, and the built-in microphone becomes the conversation input. The experience recognizes relevant objects, attaches evidence, extracts property attributes from speech, calculates confidence, identifies missing or conflicting data, recommends the next question, and prepares a Pillar 9 listing draft for agent approval.

The architecture is hardware-neutral. `PhoneCameraSource` and `PhoneAudioSource` are the immediate inputs. A future `OmiGlassCameraSource` or Omi audio bridge will emit the same normalized events. Zeus extraction, validation and Pillar 9 mapping will not be rewritten when hardware changes.

Immediate product: phone camera + phone microphone + live mobile overlay + Zeus field extraction + agent validation + Pillar 9 draft integration.

Deployment model: Zeus Core container deployed inside Pillar 9's approved network, identity, secrets, data and monitoring boundaries.

Integration model: private server adapter owned/approved with Pillar 9 because the production Matrix/OneRLS write contract is not a public third-party API.

Accuracy model: every value carries evidence and confidence; material facts require explicit agent action; missing fields and unresolved conflicts block finalization.

Future hardware: Omi Glass can later replace the phone camera source without changing Zeus Core, field rules, review or submission logic.

HONEST PARITY BOUNDARY A handheld phone can reproduce sensing, recognition, overlays and assistant workflow. It cannot reproduce the eye-level, hands-free physical form factor or unrestricted invisible background-camera operation.

SECTION 02

# Recovered project decisions

This SOW continues the existing Shane, Riz, Relink and Pillar 9 work; it does not restart it.

| Decision / input | Working interpretation | Scope consequence |
| --- | --- | --- |
| August 27 demo | Omi connected to the branded app; phone mic worked; multilingual speech was shown; conversation produced listing fields, missing prompts and structured output. | Preserve the demonstrated conversation-to-listing value while making the phone the primary capture device. |
| Shane's follow-up | Focus the September 2 discussion on voice-to-property attributes, Zeus model details/cost, validation and real-world accuracy. | Include measurable field-level validation, model/version telemetry and cost instrumentation. |
| Pillar 9 boundary | Zeus belongs inside Pillar 9 infrastructure rather than operating as a separate customer SaaS. | No external tenant/billing product; rely on Pillar 9 identity and internal services. |
| Matrix / OneRLS | The production backend is controlled and is not assumed to be open to third parties. | Use an approved private draft adapter; exact resource/field mapping is a Pillar 9 dependency. |
| Agent accountability | Agents validate generated facts; confidence alone is not authority. | Material facts require accept/edit/reject/defer and an attestation receipt. |
| Digital assistant | Zeus should guide the agent during the walkthrough, not just generate a report afterward. | Maintain live completeness, transcript feedback and one Ask Next action. |
| Omi research | Omi's open adapter approach is useful, but the initial release must not require Omi hardware. | Isolate any later Omi SDK/BLE code at the capture-source boundary. |

CONTINUITY RULE Where an internal Pillar 9 contract or approved model is not yet available, this SOW defines the interface, mock/sandbox behavior and acceptance checkpoint rather than pretending access already exists.

SECTION 03

# Objectives and success outcomes

The project succeeds when it reduces listing effort without weakening agent control.

| Outcome | Target behavior | Evidence of success |
| --- | --- | --- |
| Faster capture | Agent narrates facts while walking instead of repeatedly switching between camera, notes and forms. | Median walkthrough and draft-preparation time measured in pilot. |
| Live intelligence | Objects and room context appear on the mobile preview; Zeus shows current completion and Ask Next. | Device recordings and scripted device tests. |
| Reliable structure | Speech and selected images become schema-valid listing candidates with provenance. | Field-level exact/tolerance match on locked property set. |
| Safe uncertainty | Conflicts, low confidence and missing required fields are visible and actionable. | Conflict/missing recall and zero silent overwrites in test suite. |
| Agent control | No material fact reaches the adapter without an explicit decision and final attestation. | API policy tests and audit receipt inspection. |
| Pillar 9 fit | Zeus deploys behind Pillar 9 identity and invokes only approved create/update draft operations. | Sandbox integration and security review. |
| Hardware portability | Future Omi input emits the same events as the phone. | Adapter contract test without Zeus or schema changes. |

## Product success indicators

First-pass draft acceptance rate; edits per listing; minutes saved per listing; Ask Next resolution rate.

Per-field error, missing and conflict rates; confidence calibration by field and evidence source.

Crash-free sessions, reconnect recovery, frame-processing latency, STT latency and adapter success rate.

Agent trust indicators: percentage of candidates accepted, edited, rejected and deferred, with qualitative reasons.

NOT A SUCCESS METRIC A large number of detected objects or a high generic 'AI accuracy' percentage is not sufficient. Material listing fields must be evaluated separately.

SECTION 04

# Omi-to-phone capability mapping

Each useful Omi role is replaced by a phone component or marked as a physical limitation.

| Omi role | Phone-first Zeus replacement | Release state / boundary |
| --- | --- | --- |
| Glass camera | Rear camera through VisionCamera; foreground preview; tap focus and pinch zoom. | Implemented in the reference module. |
| Glass display | Boxes, labels, confidence, connection/model state and guided controls over the mobile preview. | Implemented; handheld rather than in-eye. |
| Live object marking | On-device ExecuTorch detector produces labels, scores and normalized boxes. | General COCO baseline implemented; property model required for finishes. |
| Scene understanding | Agent-selected frame sent to a private approved vision adapter with room hint. | Adapter implemented; endpoint/model supplied by Pillar 9/Relink. |
| Pendant microphone | React Native Audio API emits bounded mono PCM chunks with room context. | Implemented; phone placement influences quality. |
| Live transcription | Configurable private/OpenAI-compatible STT endpoint produces final segments. | Contract implemented; provider and language set are deployment choices. |
| Context memory | Session transcript, evidence references, field alternatives and audit events. | Implemented; raw continuous video/audio are not stored. |
| Assistant | One prioritized Ask Next question plus listing completion and validation status. | Implemented. |
| Hardware swap | `CameraSource`/`AudioSource` contracts; future `OmiGlassCameraSource` bridge. | Boundary implemented; future Omi adapter not in phone release. |
| Hands-free / always-on | No true phone equivalent. | Explicitly excluded for privacy/platform/physical reasons. |

GOOGLE LENS-STYLE The term means the interaction pattern—live recognition, visual marking, selected-frame analysis and actions—not a dependency on the consumer Google Lens application or an unavailable Lens SDK.

SECTION 05

# End-to-end realtor experience

Five connected stages keep the agent inside one guided listing workflow.

| 1 Start Mode, listing context, consent | 2 Live Camera, mic, room, overlay | 3 AI fields Completion, status, Ask Next | 4 Review Accept, edit, reject, defer | 5 Approve Validate, attest, draft write |
| --- | --- | --- | --- | --- |

| Stage | Primary UI | System behavior | Exit gate |
| --- | --- | --- | --- |
| 1. Start Listing | Create/update mode, optional address, update listing ID, consent control. | Creates tenant-scoped capture session and device capability record. | Consent; listing ID in update mode. |
| 2. Live Conversation | Full camera preview, detection boxes, room chips, transcript strip, audio level, pause/evidence controls. | Streams bounded audio and throttled detection batches; preserves live draft. | Agent may inspect AI fields or finish. |
| 3. AI Live Extraction | Completion indicator, captured/review/conflict/missing counts, one Ask Next prompt, field summary. | Ranks next action from field priority and uncertainty. | Continue capture or enter review. |
| 4. Review Listing | Evidence-backed cards, confidence, editable value and four decision actions. | Updates candidate state and audit trail; validates material review. | All blocking validation issues resolved. |
| 5. Final Listing & Approve | Final values, validation passed state, attestation and draft action. | Creates digest-bound receipt then calls Pillar 9 draft adapter. | Adapter accepted or returned field errors. |

The workflow supports correction loops. If a required value is missing or a conflict remains, the agent returns to capture, answers Ask Next, or provides a spoken/text correction in controlled test builds. Finalization is intentionally impossible until blocking conditions are resolved.

SECTION 06

# Phone camera and live overlay

The camera behaves as a controlled visual sensor, not a continuous cloud video feed.

| Capability | Detailed scope | Implementation / acceptance |
| --- | --- | --- |
| Preview | Rear camera, portrait/landscape orientation handling, visible active state, native tap focus and pinch zoom. | Stable foreground preview on approved iOS/Android device matrix. |
| Frame processing | VGA-class RGB output to an isolated worklet; drop frames while inference is busy to prevent queue/RAM growth. | No unbounded backlog; frame object always disposed. |
| On-device inference | SSDLite/COCO baseline runs locally and returns label, score and pixel bounding box. | Real model output—not mocked boxes—appears on screen. |
| Overlay geometry | Normalize boxes and apply preview cover scale/crop offsets before drawing. | Boxes stay aligned through supported orientations/resolutions. |
| Network minimization | Upload throttled detection metadata rather than the camera stream. | Configurable interval; bounded reconnect queue. |
| Evidence capture | Agent selects a high-quality JPEG frame, frame ID and room hint for deeper private analysis. | 8 MiB server cap; evidence upload can be disabled. |
| Model state | Show first-load download/readiness and local-model failure without stopping voice capture. | Degraded mode remains usable and visible. |
| Privacy controls | Camera runs only during visible live/extraction stages and stops on pause/review/unmount. | Lifecycle/device tests verify no background capture path. |

PERFORMANCE PRINCIPLE Do not send 30 FPS to a multimodal cloud model. Use on-device boxes continuously at a device-safe rate and deeper analysis only for agent-selected, scene-change or future relevance-triggered frames.

SECTION 07

# Phone microphone and voice

The built-in microphone replaces the pendant input for a deliberate property session.

| Area | Scope | Guardrail |
| --- | --- | --- |
| Permissions | Request microphone access at session start and activate the platform audio session. | No recording before consent and OS permission. |
| Capture format | Preferred 16 kHz, mono, 100 ms float buffers converted to little-endian PCM16/base64. | Actual device sample rate is declared per chunk. |
| Transport | Send sequence-numbered chunks over the session WebSocket with current room context. | Queue is memory-only and bounded during reconnect. |
| Pause/resume | Pause recorder and clear server STT buffer; resume without creating a new listing. | UI and server state remain synchronized. |
| STT windows | Server creates bounded WAV windows and calls a configurable private/OpenAI-compatible transcription contract. | Raw audio file is not persisted by Zeus Core. |
| Transcript | Final segments contain text, language, speaker, confidence, timing and room provenance where available. | Only final segments change listing facts. |
| Multilingual | Provider selection and test set cover English, Hindi/English switching and agreed launch languages. | Language-specific named-value error is measured, not assumed. |
| Failure mode | Voice capture can continue/retry when local vision fails; UI exposes connection/STT errors. | No silent loss presented as completion. |

ACOUSTIC LIMITATION A phone in the agent's hand or pocket will not always match a chest-worn pendant. Pilot testing must cover distance, echo, HVAC noise, multiple speakers and device microphones.

SECTION 08

# Vision and property recognition

A two-tier design gives immediate boxes now and property-specific understanding through an approved adapter.

| Tier | Purpose | Examples | Authority |
| --- | --- | --- | --- |
| On-device baseline | Low-latency general objects and room cues. | Bed, toilet, sink, refrigerator, oven, microwave, dining table, couch. | Observation only; never turns a bed/object count into a legal listing count. |
| Private selected-frame vision | Property taxonomy, OCR, materials and model-specific facts. | Countertop material, appliance type, furnace/serial label, solar panel, deck, pool, finish condition. | Candidate evidence requiring confirmation unless an approved field rule says otherwise. |
| Future depth/room scan | Geometry and measurement on capable devices. | Room dimensions, layout and floorplan assistance. | Separate calibrated scope; no inferred area marketed as verified without approval. |

## Private vision response contract

Model version and provider identifier for audit and rollback.

Optional room suggestion with confidence/evidence rather than automatic classification authority.

Detection batch with normalized boxes, labels and scores.

Field facts containing field key, normalized/raw value, confidence and reason codes.

No free-form model output is allowed to bypass schema validation.

PROPERTY MODEL DEPENDENCY General COCO detection is executable immediately. Accurate recognition of real-estate finishes, labels and local taxonomy requires Pillar 9-approved model weights, licences and representative training/validation data.

SECTION 09

# Zeus listing intelligence

Voice and visual evidence become structured, explainable listing candidates.

| 1 Ingest Transcript, detections, frame facts | 2 Normalize Schema types, units, enums | 3 Fuse Evidence and alternatives | 4 Guide Missing/conflict/Ask Next | 5 Validate Agent decision and draft |
| --- | --- | --- | --- | --- |

| Function | Behavior | Reference implementation |
| --- | --- | --- |
| Transcript extraction | Recognize explicit address, property type, bedrooms, bathrooms, living area, price, year, garage, fireplaces, HVAC, appliances and features. | Deterministic baseline for repeatable tests; replaceable constrained model adapter for production breadth. |
| Normalization | Convert number words, commas, currency and known synonyms to schema types while retaining raw value. | Typed field definitions and comparison normalization. |
| Evidence fusion | Attach transcript/detection/frame/existing-listing evidence; merge corroborating facts. | Candidate evidence arrays and reason codes. |
| Alternative preservation | Keep contradictory values rather than overwriting the earlier statement. | Alternatives list plus `Conflict` status. |
| Existing listing context | Seed update sessions and compare new evidence to current values. | Existing values marked with source provenance. |
| Description support | Generate description only from approved normalized facts in a later controlled template/model step. | No unreviewed marketing claim in the draft payload. |
| Versioning | Record schema/model/provider versions to support regression analysis. | Detection and adapter contracts include version fields; production telemetry extends this. |

ZEUS MODEL POLICY The model proposes candidates. The schema, evidence rules, validation service and agent decision determine whether a candidate can enter the Pillar 9 draft.

SECTION 10

# Confidence, conflicts and Ask Next

Uncertainty is a first-class product state, not hidden model metadata.

| State / control | Meaning | UI and workflow behavior |
| --- | --- | --- |
| Captured | A normalized candidate exists with sufficient evidence for display. | Show value, confidence and evidence; material facts still need review. |
| NeedsReview | Evidence is visual-only, confidence is below field threshold, or the field rule requires confirmation. | Highlight amber; include in review queue. |
| Conflict | Two materially different normalized values remain plausible. | Show alternatives; Ask Next or explicit edit/accept must resolve. |
| Missing | Required schema field has no usable candidate. | Block validation; Ask Next selects the highest-priority missing field. |
| PendingAnalysis | Selected evidence awaits provider response. | Do not present a final value; show progress/failure. |
| Rejected | Agent rejected the candidate/evidence. | Exclude rejected value and retain decision in audit. |
| Confidence band | High/medium/low derived from calibrated field/source scoring. | Band is descriptive; it never replaces material-field approval. |
| Ask Next | One prioritized question/action selected from missing, conflict and review queues. | Minimizes cognitive load and turns to completion. |

## Initial confidence inputs

Evidence source reliability and whether the fact was explicit, inferred or visual-only.

Model/STT confidence and field-specific historical calibration.

Corroboration across independent transcript segments or vision evidence.

Contradiction, correction language, stale existing values and normalization ambiguity.

Agent decision, which supersedes model scoring and becomes evidence itself.

SECTION 11

# Solution architecture

Capture adapters isolate hardware; Zeus Core isolates listing intelligence; Pillar 9 owns the system boundary.

| Zone | Components | Owned responsibility |
| --- | --- | --- |
| Pillar 9 mobile shell | Authentication, navigation, listing launch context, release/signing. | Pillar 9 host application. |
| Zeus mobile module | Five-stage UI, source adapters, local perception, WS/REST client. | Relink code integrated into the host. |
| Pillar 9 gateway | Token validation, trusted identity headers, rate limits, routing. | Pillar 9 security/identity team. |
| Zeus Core | Session, events, extraction, fusion, Ask Next, review, validation, receipts. | Relink microservice deployed in Pillar 9. |
| Approved AI services | STT and property-specific selected-frame vision. | Pillar 9/Relink model and infrastructure decision. |
| Pillar 9 adapter | Internal draft create/update mapping and errors. | Joint contract; Pillar 9 endpoint owner. |
| Data/operations | Transactional state, event fan-out, logs, metrics, secrets, retention. | Pillar 9 production platform. |

DEPENDENCY DIRECTION Phone/Omi adapters depend on the capture event contract. Zeus Core depends on normalized events and the listing schema. The Pillar 9 adapter depends on approved draft APIs. No upstream layer imports hardware-specific code.

## Core data path

Phone camera + microphone → local detection and PCM capture → WebSocket/selected evidence → transcription/private vision → Zeus extraction and fusion → field candidates/evidence/confidence → Ask Next → agent review → validation and digest receipt → Pillar 9 create/update draft.

SECTION 12

# Zeus Core microservice

A containerized FastAPI service runs inside Pillar 9 and exposes no customer SaaS surface.

| Endpoint group | Operations | Policy |
| --- | --- | --- |
| Health | `/health/live`, `/health/ready` | Reports service and configured draft adapter readiness. |
| Capture sessions | Create/get session and get draft. | Brokerage isolation from trusted identity context. |
| Evidence ingestion | Transcript, detection batch and selected image. | Schema validation, size/type caps and bounded state. |
| Live events | Session WebSocket with snapshot, draft updates, transcript final and errors. | Sequence/event IDs; bounded mobile reconnect queue. |
| Review | Agent decision and draft validation. | Idempotency key; field/action audit. |
| Finalize | Attestation, final validation and digest-bound approval receipt. | Fails closed on missing/conflict/unreviewed material facts. |
| Pillar 9 submission | Create/update listing draft and inspect result. | No publication method exists. |

## Reference runtime

Python 3.12 container, FastAPI/Pydantic, Uvicorn and HTTPX.

SQLite repository and in-process WebSocket manager for local/single-replica pilot.

Private HTTP adapters for STT, vision and Pillar 9 draft operations; mock/disabled modes for deterministic development.

Production scale replaces SQLite and in-process fan-out with Pillar 9-approved transactional storage and message bus without changing mobile events.

SECTION 13

# Pillar 9 / Matrix / OneRLS integration

The production write path is an internal contract checkpoint, not an assumed public API.

INTEGRATION INVARIANT Zeus may create or update a Pillar 9 listing draft after approval. It must not publish, transmit to a board or bypass Pillar 9's existing validation and authorization.

| Contract area | Required decision/input | Relink implementation |
| --- | --- | --- |
| Target resource | Exact internal draft endpoint and create/update semantics. | Configure `HttpPillar9Adapter`; mock adapter remains for development. |
| Field mapping | Matrix/OneRLS/Pillar 9 field identifiers, enums, units and null rules. | Server-only mapping table; mobile stays schema-neutral. |
| Identity | Agent/brokerage/listing ownership and role checks. | Gateway injects trusted identity headers; adapter enforces listing authorization. |
| Idempotency | Supported key lifetime and replay behavior. | Stable submission key and approval receipt header. |
| Validation errors | Structured field/path/error response. | Preserve `fieldErrors` for agent correction and audit. |
| Existing listing | Read contract and version/concurrency token for update sessions. | Seed existing values and send expected version when contract is supplied. |
| Sandbox | Non-production credentials/data and test listing lifecycle. | Automated contract tests plus supervised end-to-end demo. |
| Data residency | Approved region, stores and service routes. | Deploy all configured providers/endpoints accordingly. |

The initial adapter request contains action, listing ID, schema version, approved normalized fields, source identifier, idempotency key and approval receipt ID. The final mapping must be reviewed by Pillar 9 and OneRLS/Matrix domain owners before real listing writes.

SECTION 14

# Data model and auditability

Every listing value remains traceable to evidence, alternatives and an agent decision.

| Entity | Essential fields | Purpose |
| --- | --- | --- |
| CaptureSession | Session/actor/brokerage, listing context, device capabilities, status, room, timestamps. | Tenant and lifecycle boundary. |
| TranscriptSegment | Text, final flag, speaker, language, confidence, timing, room, source ID. | Auditable spoken evidence. |
| DetectionBatch | Frame/time/room/source, model version, labels, scores, normalized boxes. | On-device visual observations. |
| EvidenceRef | Kind, time, room, source, summary, confidence, metadata. | Reusable provenance attached to candidates. |
| FieldCandidate | Key, raw/normalized value, state, confidence/band, evidence, alternatives, reasons, material flag. | Reviewable proposal rather than opaque output. |
| AgentDecision | Accept/edit/reject/defer, actor, value, reason, timestamp. | Human authority and correction trail. |
| ListingDraft | Candidates, missing/conflict/review lists, visual observations, Ask Next, completion. | Current synchronized work product. |
| ApprovalReceipt | Session, actor, digest, attestation, timestamp. | Proof that the final change set was reviewed. |
| SubmissionResult | Action/result, listing key/version, field errors, adapter, timestamp. | Pillar 9 integration audit. |

NO SILENT OVERWRITE When a later statement disagrees with an earlier normalized value, Zeus preserves both alternatives and marks a conflict until the agent resolves it.

SECTION 15

# Security, privacy and consent

Real property imagery and speech require an explicit, minimal and auditable data posture.

| Control domain | Required control |
| --- | --- |
| Session consent | Visible start action, consent acknowledgement, clear camera/microphone state and immediate pause. |
| Authentication | Pillar 9 validates the mobile bearer token; public ingress strips caller-supplied identity headers and recreates trusted claims. |
| Authorization | Brokerage isolation plus role/listing ownership checks at gateway/adapter. |
| Transport | TLS externally and TLS/mTLS to private AI and listing services. |
| Data minimization | Continuous video stays on device; only metadata and agent-selected frames are uploaded; raw audio is rolling-memory only. |
| Secrets | Service credentials live in Pillar 9 secret management, never the mobile bundle or repository. |
| Input protection | Pydantic validation, MIME allow-list, 8 MiB frame cap, PCM alignment/length checks, rate limits and quotas. |
| Storage | Approved encrypted transactional store/backups, tenant-keyed access, evidence-specific retention and deletion workflow. |
| Audit/monitoring | Structured events and metrics with raw audio/images/secrets redacted; alerts for auth, adapter and model failures. |
| Supply chain | Pinned container/model digests, SBOM, dependency/model licence review and vulnerability scans. |

RELEASE RESTRICTION Development auth, the mock Pillar 9 adapter and manual transcript controls must be disabled in production builds.

SECTION 16

# Agent validation workflow

The agent—not the model—owns the final listing facts.

| 1 Inspect Value, evidence, confidence | 2 Decide Accept/edit/reject/defer | 3 Resolve Missing and conflicts | 4 Validate Policy and schema gates | 5 Attest Digest receipt and draft |
| --- | --- | --- | --- | --- |

| Action | Result | Audit behavior |
| --- | --- | --- |
| Accept | Agent confirms the proposed normalized value. | Record actor/time/action; retain source evidence. |
| Edit | Agent supplies the corrected normalized value. | Agent value becomes evidence; preserve prior model candidate. |
| Reject | Candidate is not valid for the listing. | Exclude value; retain rejection and reason. |
| Defer | Agent postpones a non-final decision. | Remain in review; material/required gates may still block. |

## Blocking finalization checks

Capture consent is acknowledged.

Every required field has a usable candidate.

No conflict remains unresolved.

Every captured material field has an explicit decision.

The agent checks the final attestation; the server revalidates and hashes the final change set.

The submission receipt and listing action match the finalized session.

PUBLICATION BOUNDARY The output is a Pillar 9 draft. Existing Pillar 9/Matrix review and publication rules continue after Zeus.

SECTION 17

# Real-world accuracy plan

Accuracy is measured per field, source, property type, language, environment and device.

| Layer | Metrics | Required segmentation |
| --- | --- | --- |
| Speech recognition | Word error rate and named-value error rate. | Language/accent, noise, room, speaker count and phone. |
| Object recognition | Precision, recall and mAP by class. | Lighting, motion, occlusion, device and property type. |
| Field extraction | Exact match or predefined numeric tolerance. | Field, evidence source, language and property type. |
| Conflict detection | Precision and recall. | Corrections, contradictions and harmless repetition. |
| Missing detection | Recall per required field. | Schema version and create/update mode. |
| Confidence | Calibration error and reliability curve. | Field, source and high/medium/low band. |
| Ask Next | Resolution rate and turns to completion. | Reason category and field priority. |
| End-to-end | First-pass acceptance, edits/listing and minutes saved. | Agent cohort, brokerage and device. |

## Dataset and ground truth

Consented real properties across detached, attached, condo, rural and multi-unit categories; occupied/vacant/staged/renovated conditions.

Property-level train/development/locked-holdout split to prevent frame or transcript leakage.

Two independent qualified reviewers label source evidence and correct target values; a third adjudicates disagreements.

Record whether a fact was explicitly stated, visually observable, inferred or unknowable from the walkthrough.

PROPOSED—NOT MEASURED—LAUNCH GATE Begin with zero known unreviewed material writes, 100% blocking behavior for required missing fields in the harness, ≥99% correct synthetic conflict handling and <1% error among high-confidence predictions on the locked real-property holdout. Pillar 9 risk owners approve final thresholds.

SECTION 18

# Delivery work packages

The work is organized as an embeddable module, private service, integration contract and pilot evidence.

| WP | Deliverables | Completion evidence |
| --- | --- | --- |
| WP1 · Product/UX | Five-stage journey, design states, consent, error/degraded modes and accessibility review. | Approved flows and device walkthrough. |
| WP2 · Mobile sensing | Phone camera source, live preview, on-device detection, overlays, evidence capture and phone audio source. | Native iOS/Android builds and profiling. |
| WP3 · Mobile orchestration | Embeddable component, session state, WS/REST client, reconnect, room/Ask Next/review/final UI. | Type-check/build plus host integration tests. |
| WP4 · Zeus Core | FastAPI service, session/events, extraction, fusion, confidence, missing/conflict, Ask Next, decisions and receipts. | Automated API/WS tests and demo. |
| WP5 · AI adapters | Private STT, selected-frame vision and production extraction/model adapter contracts. | Contract fixtures and provider sandbox tests. |
| WP6 · Pillar 9 | Trusted identity boundary, field mapping and create/update draft adapter. | Sandbox contract test and error replay. |
| WP7 · Security/operations | Container, secrets/config, observability, retention, scale-store/message-bus migration and runbooks. | Security/platform review and load/recovery evidence. |
| WP8 · Validation/pilot | Labeled dataset, field metrics, confidence calibration, shadow mode and supervised pilot. | Signed evaluation report and go/no-go record. |
| WP9 · Future Omi | Omi bridge spike and adapter conformance tests after phone release. | Same capture events; no Zeus/schema rewrite. |

REFERENCE IMPLEMENTATION INCLUDED The accompanying code package implements WP2–WP4, the adapter contracts and a mock end-to-end draft flow. WP5 production models, WP6 internal endpoint details and WP7 production platform services require Pillar 9-approved inputs.

SECTION 19

# Timeline and release gates

A gated pilot is safer and faster than treating all AI and integration dependencies as one big launch.

| Phase | Indicative duration | Primary outputs | Exit gate |
| --- | --- | --- | --- |
| 0 · Alignment | 1 week | Field/schema workshop, integration contract, device/language matrix, data and security plan. | Named owners and signed decisions. |
| 1 · Phone pilot build | 2–3 weeks | Host integration, camera/audio, local overlay, Zeus sandbox, mock draft flow. | End-to-end internal demo on target devices. |
| 2 · AI/provider integration | 2–4 weeks | Approved STT, property vision/extractor, telemetry and representative fixtures. | Provider contracts and baseline metrics. |
| 3 · Pillar 9 sandbox | 2–3 weeks | Identity, field mapping, create/update draft, error handling and security controls. | Sandbox acceptance suite passes. |
| 4 · Shadow validation | 4–6 weeks | Real-property locked set and agents completing normal listings in parallel. | Field gates and correction burden approved. |
| 5 · Controlled pilot | 4–8 weeks | Limited brokerage cohort with supervised draft writes and weekly error review. | Operational, accuracy and agent-trust go/no-go. |
| 6 · Scale | Ongoing | Production store/bus, cohort rollout, model/version governance and optional Omi adapter. | SLOs and change-control process active. |

Durations are planning ranges, not a fixed commercial commitment. The critical path is the availability of the internal Pillar 9 draft/read contract, approved AI providers/models, labeled property access and target host applications. Work packages can overlap once these dependencies are owned.

RELEASE RULE No real-listing rollout proceeds because a demo looks good. Each phase ends with documented evidence and an explicit owner-approved gate.

SECTION 20

# Roles and governance

Clear ownership prevents model, data and listing-policy decisions from becoming hidden engineering assumptions.

| Responsibility | Relink | Pillar 9 | Pilot agents / domain reviewers |
| --- | --- | --- | --- |
| Mobile/Zeus implementation | Responsible | Consulted / accepts integration | Informed / tests |
| Pillar 9 host, identity and internal APIs | Consulted / integrates | Accountable and responsible | Informed |
| Field mapping and business rules | Drafts implementation | Accountable | Responsible for domain review |
| STT/vision/model choice and licence | Evaluates/implements | Accountable for production approval | Consulted on quality |
| Ground-truth protocol | Designs tooling/metrics | Approves governance | Responsible for labeling/adjudication |
| Security, privacy and retention | Implements service controls | Accountable for policy/platform | Follows consent procedure |
| Pilot operations and support | Technical support and analysis | Product/operations owner | Responsible for feedback |
| Go/no-go decision | Provides evidence | Accountable | Consulted |

## Change control

Version schema, model/provider, thresholds, prompt/rules, mobile package and service release independently.

Require regression results and rollback plan for changes affecting material-field behavior.

Keep an error taxonomy and weekly pilot review; corrections improve curated rules/models only through an approved pipeline.

Do not train directly on uncontrolled production corrections or private imagery without explicit governance and consent.

SECTION 21

# Acceptance criteria

Each acceptance statement is observable and can be tested in a host build or Pillar 9 sandbox.

| ID | Acceptance criterion | Verification |
| --- | --- | --- |
| AC-01 | A consented create or update session launches from Pillar 9 listing context. | Device + API integration test. |
| AC-02 | Rear-camera preview shows real on-device detections with aligned boxes and confidence. | Target-device visual test. |
| AC-03 | Phone microphone emits valid bounded PCM; configured STT returns live final segments. | Audio fixture/device test. |
| AC-04 | Explicit speech produces normalized candidates with raw value, evidence and reason codes. | Field fixture suite. |
| AC-05 | Contradictory values are preserved as alternatives and surfaced as conflict. | Conflict API/WS test. |
| AC-06 | Missing required fields and one highest-priority Ask Next prompt update live. | Schema scenario test. |
| AC-07 | Selected evidence frame is optional, capped and routed only to the configured vision adapter. | Upload/security test. |
| AC-08 | Agent can accept, edit, reject or defer; actor/action/value/time remain auditable. | Review workflow test. |
| AC-09 | Consent, missing, conflict or unreviewed material facts block finalization. | Negative policy tests. |
| AC-10 | Final attestation creates a digest-bound receipt; replay/mismatch is rejected. | Approval/idempotency tests. |
| AC-11 | Only create/update draft operations are callable; no auto-publish path exists. | Code/API review. |
| AC-12 | Future camera source can emit the same event contract without changing Zeus Core. | Adapter conformance test. |
| AC-13 | Production build disables dev identity, mock adapter and manual transcript controls. | Release configuration test. |
| AC-14 | Field-level pilot report includes accuracy, calibration, correction burden and segmented failures. | Signed validation report. |

SECTION 22

# Assumptions, exclusions and risks

The scope is ambitious, but its boundaries are explicit and controllable.

| Type | Item | Treatment |
| --- | --- | --- |
| Assumption | Pillar 9 supplies a private draft/read contract, sandbox and identity integration. | Contract workshop and named endpoint owner in Phase 0. |
| Assumption | Target mobile host can install native RN packages/New Architecture and rebuild iOS/Android apps. | Host technical spike before schedule commitment. |
| Assumption | Consented representative properties and reviewers are available. | Validation data plan and recruitment owner. |
| Exclusion | Standalone SaaS tenancy, external billing, CRM or public registration. | Use Pillar 9 platform services. |
| Exclusion | Automatic MLS/board publication or legal verification of visually inferred facts. | Draft only; agent/Pillar 9 processes remain. |
| Exclusion | Physical hands-free/eye-level equivalence and covert background capture. | Future Omi input; visible phone session now. |
| Risk | General detector misses real-estate-specific materials/features. | Private model adapter, curated taxonomy and locked validation. |
| Risk | STT errors alter numbers, prices or addresses. | Named-value metrics, evidence display, confidence and material review. |
| Risk | Network loss interrupts STT/draft synchronization. | Bounded reconnect queue, state indicator, REST snapshot/recovery and offline roadmap. |
| Risk | Internal field/API changes break mapping. | Versioned adapter contract and sandbox regression suite. |
| Risk | Agents over-trust high confidence. | No auto-publish; mandatory material decisions and training. |
| Risk | Pilot SQLite/in-process events are scaled prematurely. | Production store/message bus gate before multi-replica rollout. |

ACCURACY STATEMENT No production accuracy percentage is claimed in this SOW. Accuracy becomes a measured release property after the agreed real-property validation process.

SECTION 23

# Commercial and operating model

Cost and pricing are made visible without turning Zeus into a separate billing product.

Shane's requested model and pricing discussion should separate product pricing from underlying operating cost. Because Zeus is deployed inside Pillar 9, the first requirement is reliable cost telemetry by listing/session, not an external subscription checkout flow.

| Cost driver | Meter | Optimization / decision |
| --- | --- | --- |
| On-device vision | Inference time, CPU/GPU/NPU load, model download/storage. | Prefer local processing; select model by target-device benchmark. |
| Speech-to-text | Audio minutes, language/model tier, latency and retries. | Compare hosted/private/self-hosted options against named-value accuracy. |
| Selected-frame vision | Images analyzed, tokens/compute, model tier and retries. | Analyze selected/relevant frames rather than continuous video. |
| Extraction/LLM | Transcript volume, calls/tokens, cache and correction rate. | Use constrained schema extraction and deterministic normalization. |
| Storage/events | Sessions, transcript/evidence metadata, retention and backups. | Minimize raw media and apply evidence-specific retention. |
| Pillar 9 platform | Compute replicas, database, message bus, logs and egress. | Size from pilot concurrency and SLOs. |
| Support/governance | Agent onboarding, error review, labeling and model updates. | Treat as an operating workstream, not zero-cost automation. |

## Pricing decision options

Pillar 9 platform feature included in an existing tier, with internal chargeback by usage.

Per completed listing/draft fee that bundles measured AI and platform cost.

Brokerage capacity tier based on active agents/listings, with fair-use controls.

Hybrid base capacity plus overage for unusually high STT/frame usage.

REQUIRED BEFORE A PRICE IS QUOTED Expected active agents, listings/agent/month, average walkthrough minutes, selected frames/listing, target languages, deployment/provider choice, retention period, support SLO and desired gross margin.

SECTION 24

# September 2 decision checklist

These decisions convert the working reference into a Pillar 9 integration plan.

| Decision | Owner(s) | Needed output |
| --- | --- | --- |
| Confirm phone-first priority and future Omi role. | Shane / Riz / Relink | Signed product boundary. |
| Confirm exact five-stage agent flow and update-mode entry points. | Pillar 9 product + pilot agents | Approved UX acceptance scenarios. |
| Name Pillar 9 draft/read API owner and sandbox access path. | Pillar 9 engineering | Endpoint/schema/auth/error documentation. |
| Approve initial Matrix/OneRLS field set and material/required designations. | Pillar 9 domain owners | Versioned field mapping. |
| Select STT provider/deployment and launch languages. | Pillar 9 architecture/security | Provider contract, residency and cost. |
| Choose property vision/extraction approach and model licence process. | Relink + Pillar 9 AI/security | Approved model artifacts and evaluation owner. |
| Approve real-property dataset, consent and ground-truth process. | Pillar 9 legal/product + reviewers | Validation protocol and property access. |
| Set proposed field-level pilot gates and go/no-go authority. | Shane / Riz / risk owners | Signed threshold matrix. |
| Confirm host RN versions, target devices and release environments. | Pillar 9 mobile | Compatibility matrix and integration branch. |
| Provide usage forecast for operating cost and commercial model. | Pillar 9 business/product | Cost model inputs. |
| Agree pilot cohort, support cadence and incident owner. | Pillar 9 operations + Relink | Pilot runbook and RACI. |

MEETING OUTCOME The discussion should end with named owners, dates and artifacts for the private integration, model choices, validation dataset and pilot—not another generic product walkthrough.

SECTION A

# Appendix A · Initial event and API map

The reference implementation contract available for host and service integration.

| Direction | Type / operation | Payload / result |
| --- | --- | --- |
| REST → Zeus | POST `/v1/capture-sessions` | Listing context, device capabilities and consent → session/draft. |
| Mobile WS → Zeus | `audio.chunk` | Sequence, PCM16 base64, sample rate, channels and room. |
| Mobile WS → Zeus | `detection.batch` | Frame/time/room/source plus labels, confidence and normalized boxes. |
| Mobile WS → Zeus | `transcript.segment` | Final text, speaker/language/confidence/timing/room. |
| Mobile WS → Zeus | Room / pause / resume / review | Session control events. |
| Zeus WS → mobile | `session.snapshot` | Current session and complete draft after connection/reconnect. |
| Zeus WS → mobile | `transcript.final` | Final transcript segment. |
| Zeus WS → mobile | `draft.updated` | Candidates, missing/conflict/review, Ask Next and completion. |
| REST → Zeus | POST agent decision | Field, action, optional value/reason and idempotency key. |
| REST → Zeus | POST validate/finalize | Issues or digest-bound approval receipt. |
| REST → Zeus | POST `/v1/listing-submissions` | Session, receipt, create/update action and idempotency key. |
| Zeus → Pillar 9 | POST internal listing drafts | Approved fields, schema/action/listing ID, receipt and source. |

The OpenAPI document is generated by FastAPI. WebSocket envelopes carry type, sequence, event ID, timestamp and payload. Mobile transport keeps a bounded in-memory queue and refreshes authoritative state from a session snapshot.

SECTION B

# Appendix B · Initial property field set

The baseline supports a practical demo and becomes a Pillar 9-approved versioned schema.

| Field | Type | Required | Material | Primary evidence |
| --- | --- | --- | --- | --- |
| Property address | String | Yes | Yes | Launch context or explicit speech |
| Property type | Enum | Yes | Yes | Explicit speech/existing listing |
| Bedrooms total | Integer | Yes | Yes | Explicit speech/verified source |
| Bathrooms total | Number | Yes | Yes | Explicit speech/verified source |
| Living area | Integer sqft | Yes | Yes | Explicit verified source |
| List price | CAD currency | Yes | Yes | Explicit agent instruction |
| Year built | Integer | No | Yes | Speech/existing verified value |
| Garage spaces | Number | No | Yes | Explicit speech/verified source |
| Fireplaces | Integer | No | No | Speech plus optional evidence |
| Heating / cooling | String/enum | No | No | Speech, label/OCR or verified source |
| Included appliances | String list | No | No | Speech and visual evidence |
| Kitchen features | String list | No | No | Speech and property vision |
| Amenities | String list | No | No | Speech and property vision |
| Exterior features | String list | No | No | Speech and property vision |

MAPPING CHECKPOINT Names above are internal Zeus keys/descriptions. Pillar 9 must supply the exact Matrix/OneRLS field identifiers, enums, units and permissions before production writes.

SECTION C

# Appendix C · Validation scenarios and source basis

Representative scenarios exercise the value and the failure modes before a pilot.

| Scenario | Expected outcome |
| --- | --- |
| Agent states complete core facts in one clean English segment. | Required candidates captured; completion reaches review-ready; material decisions still required. |
| Agent says three bedrooms, then corrects to four. | Both values preserved; conflict and Ask Next target bedrooms until resolved. |
| Camera sees a bed but bedroom total is not spoken. | Visual observation recorded; no legal bedroom count inferred. |
| Camera sees refrigerator/oven in Kitchen. | Live boxes display; appliance candidate remains NeedsReview. |
| Agent selects a furnace label frame. | Private vision/OCR response includes model/version/evidence; uncertain result requires review. |
| Required living area is never supplied. | Missing field blocks finalization and Ask Next requests verified area. |
| High-confidence price is not accepted by agent. | Material-field validation blocks finalization. |
| Network drops for a short period. | UI shows state, bounded events queue, socket reconnects and snapshot reconciles draft. |
| Update session lacks listing ID or uses create action. | Client/server rejects mismatch. |
| Receipt ID does not match finalized session. | Submission rejected; no draft write. |
| Omi camera adapter emits equivalent detection events in future. | Same Zeus/draft behavior with no core/schema rewrite. |

## Technical reference basis

Omi Glass daily use

Omi developer documentation

Omi open-source repository

VisionCamera guides

React Native ExecuTorch VisionCamera integration

React Native Audio API recorder

FastAPI WebSockets

RESO Web API

Pillar 9 public site

END STATE Phone first now. Omi later. One Zeus intelligence and validation layer throughout.